SHEERS SOFTWARE SDN BHD

Website Design & Development

WEBSITE REDESIGN PROPOSAL

Prepared for  Decorzo Space Sdn Bhd

decorzospace.com

| DATE ISSUED 27 February 2026 | PREPARED BY Sheers Software Sdn Bhd | VALID UNTIL 29 March 2026 | VERSION 1.0 |
| --- | --- | --- | --- |

⏳ EARLY COMMENCEMENT INCENTIVE — 10% OFF To allow us to reserve the next available project slot commencing Monday, 2 March 2026, a 10% commencement incentive is applied to all packages for proposals accepted by Sunday, 1 March 2026 at 11:59 PM. The incentive rates are reflected in Section 4. Standard rates apply to proposals accepted after this date.

CONFIDENTIAL DOCUMENT This proposal is prepared exclusively for Decorzo Space Sdn Bhd and contains commercially sensitive information. It is not to be disclosed, reproduced, or distributed to any third party without the prior written consent of Sheers Software Sdn Bhd. Please refer to the Confidentiality & Non-Disclosure section on the final page of this document.

1.  INTRODUCTION

Sheers Software Sdn Bhd is pleased to submit this proposal to Decorzo Space Sdn Bhd for the redesign and enhancement of the company website at decorzospace.com.

This proposal has been prepared following a detailed audit of the existing website and a briefing from Decorzo Space's representative. The scope of work has been tailored specifically to address the client's stated objectives:

Client Objectives 1. Establish a professional online presence befitting an established interior design and construction firm. 2. Create a user-friendly experience that makes it easy for prospective clients to explore services, review past projects, and initiate contact. Industry: Interior Design · Renovation & Construction · Refurbishment · Furnishing & Built-In

Decorzo Space has built a strong eight-year track record with completed projects spanning residential, commercial, hotel, retail, and office sectors. The proposed upgrades will ensure the website communicates this credibility clearly and consistently to prospective clients.

2.  WEBSITE AUDIT FINDINGS

A comprehensive audit of decorzospace.com was conducted prior to preparing this proposal. The following issues were identified as barriers to achieving the client's objectives:

| No. | Issue Identified | Impact | Addressed By |
| --- | --- | --- | --- |
| 1 | Outdated visual design — dated colour palette and layout do not reflect the premium calibre of completed projects | Poor first impression; misaligns brand with target clientele | Tier 1 — Full Redesign |
| 2 | Poor mobile experience — layout breaks on smartphones; text and buttons are difficult to interact with | ~70% of Malaysian web users browse on mobile; poor UX erodes trust | Item #2 — Mobile Overhaul |
| 3 | No clear calls-to-action — visitors cannot easily identify what to do next on the homepage | Missed enquiries; high bounce rate | Items #3, #10, #11 |
| 4 | Portfolio shows thumbnails only — no project context, scope, or outcome | Unable to fully showcase depth and range of work to decision-makers | Items #6, #7, #8 |
| 5 | Services not visually differentiated — four business lines listed as plain text | Visitors cannot quickly identify which service applies to their needs | Item #4 — Services Redesign |
| 6 | Slow page load speed — unoptimised images and scripts cause delays | Users abandon sites that load in over 3 seconds; affects Google ranking | Item #13 — Speed Optimisation |
| 7 | No Open Graph / social preview tags — links shared via WhatsApp/Facebook show no preview image | Reduces credibility when referrals share the link | Item #14 — Basic SEO |

3.  SCOPE OF WORK & PRICING

The following table sets out each proposed upgrade item, the scope of work, expected deliverables, estimated timeline, and individual price. All prices are in Malaysian Ringgit (MYR) and are inclusive of development, testing, and initial deployment.

Items are grouped into four tiers. Each item can be commissioned individually or as part of a package (see Section 4).

| TIER 1 — Visual & Brand Redesign |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Feature | Scope of Work | Est. Time | Price |
| 1 | Full Homepage Redesign Redesigned homepage: hero, services, projects & partners sections. Updated footer. | Complete visual overhaul of every homepage section — hero, About Us, Services, Recent Projects, and Partners. Modern layout, refined colour palette, consistent spacing, and a clear visual hierarchy that reflects the premium quality of Decorzo Space's completed projects. | 5–7 days | RM 2,800 |
| 2 | Mobile-Responsive Overhaul Responsive navigation, mobile hero, stacked grids, tap-friendly buttons across all pages. | Full audit and rebuild of all mobile breakpoints. Navigation, hero, project grids, and contact forms optimised for smartphones and tablets — ensuring a seamless experience for all visitors regardless of device. | 2–3 days | RM 900 |
| 3 | Premium Hero Section Animated hero with headline, tagline, dual CTA buttons, mobile-optimised. | Replace the existing image carousel with a high-impact hero featuring a bold headline, a positioning tagline, and two clear action buttons — establishing a strong, confident first impression within seconds of landing on the site. | 1–2 days | RM 600 |
| 4 | Services Page Redesign Visual service cards for 4 categories, each with icon, description, and CTA button. | Redesign the services page with visual icon cards for each of the four service lines: Interior Design, Renovation & Construction, Refurbishment, and Furnishing & Built-In. Each card includes a brief description and an enquiry call-to-action. | 2–3 days | RM 800 |
| 5 | Typography & Colour System Design system applied site-wide: fonts, sizes, colours, and spacing. | Define and implement a consistent design system across the entire website — standardised heading sizes, body copy, colour palette, button styles, and spacing. Eliminates visual inconsistency for a polished, unified look. | 1 day | RM 500 |

| TIER 2 — Portfolio & Project Showcase |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Feature | Scope of Work | Est. Time | Price |
| 6 | Portfolio Grid Redesign Redesigned portfolio grid with polished filter and hover animations. | Redesign the projects grid with polished hover effects, smooth category filtering, and improved image presentation. For an interior design and renovation firm, the portfolio is the centrepiece of the website — it must present work with the prestige it deserves. | 2 days | RM 700 |
| 7 | Individual Project Case Study Pages Project page template with content migration for 5 featured projects. | Expand each project entry from a thumbnail into a full dedicated page: project type, scope of services delivered, a curated photo gallery, and key outcomes. Allows prospective clients to properly evaluate the range and depth of Decorzo Space's work. | 3–4 days | RM 1,200 |
| 8 | Before/After Comparison Slider Drag/touch slider integrated into up to 5 featured projects. | Interactive side-by-side image comparison slider on select project pages. Communicates the transformation delivered by renovation and refurbishment projects in an immediately compelling, visual way. | 2 days | RM 800 |
| 9 | Client Testimonials Section Testimonials component on homepage, client-editable via CMS. | A dedicated testimonials section on the homepage featuring client name, project type, and rating. Provides prospective clients with independent validation of the quality and reliability of Decorzo Space's services. | 1 day | RM 500 |

| TIER 3 — Navigation & User Experience |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Feature | Scope of Work | Est. Time | Price |
| 10 | Navigation Restructure Redesigned nav with CTA button, mobile hamburger menu with smooth animation. | Simplify and reorganise the main navigation with a clear 'Get a Quote' button in the header bar. Optionally add a dropdown that surfaces the four service categories at a glance — reducing the steps a visitor takes to find what they need. | 1–2 days | RM 500 |
| 11 | Floating WhatsApp Button Floating WhatsApp button on all pages, pre-filled message, mobile and desktop. | A persistent WhatsApp button visible on every page with a pre-filled opening message. Removes friction from the most common enquiry channel for interior design and renovation businesses in Malaysia. | 0.5 days | RM 300 |
| 12 | Contact Page Enhancement Redesigned contact page, maps embed, improved form UX, submission confirmation. | Improve the contact page with Google Maps embed, click-to-call phone link, and a redesigned enquiry form with clear field labels, real-time validation, and a confirmation message upon submission. | 1 day | RM 500 |

| TIER 4 — Performance & Technical Health |  |  |  |  |
| --- | --- | --- | --- | --- |
| # | Feature | Scope of Work | Est. Time | Price |
| 13 | Page Speed Optimisation Image optimisation, lazy loading, script deferral, Lighthouse report before and after. | Compress and convert all images to WebP format, implement lazy loading for off-screen content, and defer non-critical scripts. Target outcome: a Google Lighthouse performance score of 80 or above for fast, smooth page loads on all devices. | 2 days | RM 700 |
| 14 | Search Engine Optimisation (Basic) Meta tags and OG images for all pages, XML sitemap, robots.txt configuration. | Add proper meta titles, meta descriptions, and Open Graph preview tags to all pages. This ensures the website displays correctly and professionally when shared via WhatsApp, Facebook, or LinkedIn — a frequent channel for referrals in the renovation industry. | 1–2 days | RM 600 |
| 15 | Google Analytics 4 Setup GA4 installation, key event tracking, starter dashboard. | Install and configure Google Analytics 4 with basic event tracking — form submissions, WhatsApp button clicks, and page views. Provides the business with clear visibility on website traffic and visitor behaviour going forward. | 1 day | RM 400 |

4.  PACKAGE OPTIONS

Three package options are available. Packages carry a bundling discount versus commissioning items individually.

⏳ Early Commencement Incentive applied below — Accept by Sunday, 1 March 2026 to save 10%. Standard rates shown for reference.

| Package | Scope | Items | Timeline | Standard Rate | This Week Only |
| --- | --- | --- | --- | --- | --- |
| Essential Professional first impression | Full homepage redesign, mobile overhaul, hero section, navigation restructure, and WhatsApp button. | #1,2,3, 10,11 | 2 weeks | RM 5,100 | RM 4,590 Save RM 510 |
| Recommended Best value for objectives stated | Everything in Essential plus full portfolio redesign, case study pages, before/after slider, testimonials, and contact page enhancement. | #1–12 | 4 weeks | RM 8,800 | RM 7,920 Save RM 880 |
| Premium Complete transformation | All 15 items — full visual redesign, portfolio showcase, UX improvements, page speed optimisation, SEO setup, and analytics. | All 15 | 6 weeks | RM 11,600 | RM 10,440 Save RM 1,160 |
| Individual item total (all 15 items, no bundling) |  |  |  |  | RM 12,100 |

| All packages include: ✓ 30 days post-launch support for bug fixes ✓ Weekly progress updates via WhatsApp ✓ Staging site walkthrough before go-live | ⏳ Incentive Expiry Sunday, 1 March 2026 11:59 PM Project commencement: Monday, 2 March 2026 |
| --- | --- |

5.  PAYMENT TERMS

| Milestone | Description | Amount Due |
| --- | --- | --- |
| Deposit | 50% deposit payable upon acceptance of this proposal and prior to commencement of work. | 50% of agreed package / item total |
| Completion | Remaining balance payable upon delivery of the completed website to the staging environment for client review, prior to go-live. | 50% of agreed package / item total |

- Payment via bank transfer to Sheers Software Sdn Bhd. Bank details to be provided upon acceptance.

- Invoices are due within seven (7) business days of issuance.

- Late payment beyond 14 days may result in suspension of work until outstanding amounts are settled.

- All prices are exclusive of applicable taxes unless otherwise stated.

6.  PROJECT PROCESS

| Phase | Activity | Details |
| --- | --- | --- |
| 1 | Proposal Acceptance & Deposit | Client signs and returns this proposal. 50% deposit invoice issued. Access credentials requested (hosting, CMS, domain registrar). |
| 2 | Discovery & Asset Collection | Brief call or WhatsApp exchange to confirm priorities, content, and any brand assets (logo files, photography) to be used. |
| 3 | Development | Work commences. Weekly progress updates shared via WhatsApp. Client may request up to two rounds of revisions per item. |
| 4 | Staging Review | Completed website deployed to a private staging URL for client review and sign-off before going live. |
| 5 | Go-Live & Handover | Final balance invoice issued. Website launched on the live domain. Login credentials and a brief usage guide provided. |
| 6 | Post-Launch Support | 30-day period for reporting and resolving any bugs or issues arising from the delivered work at no additional charge. |

7.  TERMS & CONDITIONS

7.1  Scope & Revisions

This proposal covers the items and deliverables described in Section 3. Each line item includes up to two (2) rounds of revisions. Additional revisions or changes to the agreed scope will be quoted separately and require written approval before work proceeds.

7.2  Client Obligations

The client agrees to provide in a timely manner: access to the existing website hosting account and CMS, all required content (text, images, logos), and prompt feedback at each review stage. Delays caused by late provision of materials may extend the project timeline commensurately.

7.3  Intellectual Property

Upon receipt of full payment, all custom code and design assets created specifically for this project vest in the client. Third-party libraries, plugins, and fonts remain subject to their respective open-source or commercial licences. Sheers Software Sdn Bhd retains no ongoing rights over the delivered work.

7.4  Warranties & Liability

Sheers Software Sdn Bhd warrants that all work will be performed with reasonable skill and care. Our total liability for any claim arising from this engagement shall not exceed the total fees paid by the client under this proposal. We are not liable for losses arising from third-party platform outages, hosting failures, or events outside our reasonable control.

7.5  Governing Law

This proposal and any agreement arising from its acceptance shall be governed by and construed in accordance with the laws of Malaysia. Any dispute shall be subject to the exclusive jurisdiction of the courts of Malaysia.

8.  CONFIDENTIALITY & NON-DISCLOSURE

This document contains commercially sensitive and proprietary information belonging to Sheers Software Sdn Bhd. It is disclosed to Decorzo Space Sdn Bhd solely for the purpose of evaluating the services described herein.

8.1  Obligations of the Receiving Party

Decorzo Space Sdn Bhd ("Receiving Party") agrees to:

- Hold all information contained in this proposal in strict confidence and not disclose it to any third party without the prior written consent of Sheers Software Sdn Bhd;

- Use the information solely to evaluate and, if applicable, proceed with the engagement described herein;

- Limit internal circulation of this document to personnel who have a need to know its contents for the above purpose; and

- Return or destroy this document upon request if the parties do not proceed with an engagement.

8.2  Legal Basis

This confidentiality obligation is consistent with and supported by the following Malaysian legislation and legal principles:

| Legal Reference | Relevance to this Clause |
| --- | --- |
| Contracts Act 1950 (Act 136) | Governs the formation and enforceability of agreements in Malaysia, including confidentiality obligations entered into between commercial parties. |
| Personal Data Protection Act 2010 (Act 709) | Regulates the processing of personal data in Malaysia. Both parties agree to handle any personal data exchanged in the course of this engagement in compliance with PDPA 2010, including obtaining necessary consents and maintaining appropriate security measures. |
| Common Law Duty of Confidence | Recognised by Malaysian courts: where information is imparted in circumstances importing an obligation of confidence, the recipient is bound not to make unauthorised use of it (following principles established in Coco v AN Clark [1969] as applied in Malaysian jurisprudence). |
| Copyright Act 1987 (Act 332) | All original content in this proposal — including pricing structures, methodology, and written descriptions — constitutes a copyright work. Unauthorised reproduction is an infringement under this Act. |

8.3  Exclusions

The confidentiality obligations above do not apply to information that: (a) is or becomes publicly available through no breach of this clause; (b) was already known to the Receiving Party prior to disclosure; or (c) is required to be disclosed by applicable law or court order, provided the Receiving Party gives prompt prior written notice to Sheers Software Sdn Bhd.

8.4  Duration

These obligations shall remain in force for a period of three (3) years from the date of this proposal, or until the information ceases to be confidential by virtue of one of the exclusions in Clause 8.3, whichever occurs earlier.

9.  ACCEPTANCE

To proceed, please indicate the selected package and return a signed copy of this page to Sheers Software Sdn Bhd via email or WhatsApp. The deposit invoice will be issued upon receipt. To qualify for the Early Commencement Incentive rate, acceptance must be received by Sunday, 1 March 2026 at 11:59 PM.

| For and on behalf of DECORZO SPACE SDN BHD Authorised Signature Name: ___________________________________ Date: ___________________________________ Package Selected: Essential / Recommended / Premium / Custom Rate applicable: RM 4,590 / RM 7,920 / RM 10,440 (if signed by 1 Mar) or standard rate | For and on behalf of SHEERS SOFTWARE SDN BHD Authorised Signature Name: Ahmad Basyir Date: ___________________________________ Contact: Available via WhatsApp |
| --- | --- |

© 2026 Sheers Software Sdn Bhd  ·  This document is confidential  ·  All rights reserved